MASTER DEVELOPMENT SPECIFICATION

Creative Platform — Phase 1 MVP

Jacob d'IAWARII / I Am We Are It Is

Technical architecture, functional requirements, CMS, frontend, SEO, performance, security, testing and deployment

Version 1.0 • 10 August 2026

Architecture decision: modular Laravel monolith + Blade/Livewire + Filament. Next.js and Express.js are not part of Phase 1.

# 1. Document Control

| Item | Specification |
| --- | --- |
| Project | Creative Platform Website — Phase 1 MVP |
| Client | Jacob d'IAWARII / I Am We Are It Is |
| Application | Laravel modular monolith |
| Public frontend | Blade + Livewire |
| Admin/CMS | Filament |
| Database | MariaDB |
| Cache/queues | Redis |
| Web server | Nginx |
| CDN/security edge | Cloudflare |
| Version control | GitHub |
| Coding agent | Claude Code |
| Architecture/review | ChatGPT |
| Phase 1 budget | USD 2,500 |
| Timeline baseline | 7–9 weeks, subject to timely approvals/content |

## 1.1 Source and Scope

This specification consolidates the latest reviewed blueprint, the latest approved navigation/homepage requirements, the registered-user model, and the Laravel architecture decision. Future features remain future scope unless explicitly moved into Phase 1.

## 1.2 Change Control

Material scope, architecture, payment or timeline changes require documented approval before implementation.

The specification is the development source of truth; approved UI designs are the visual source of truth.

# 2. Product Vision and Engineering Principles

The website is the creative home of Jacob d'IAWARII, bringing together music, podcast content, Poetry/Prose, Inspirational Resources, registered-user experiences, newsletter communication and community-oriented content.

The platform must be scalable so future creative departments and commercial capabilities can be added without a fundamental rewrite.

## 2.1 Principles

Modular Laravel monolith with clear domain boundaries.

Server-render public content by default for SEO, accessibility and performance.

Use Livewire selectively for interactive UI rather than making the whole site client-rendered.

Use Filament for structured CMS management; no Phase 1 drag-and-drop page builder.

Keep business logic outside Blade so future APIs/mobile clients can reuse it.

Security, validation, authorization, accessibility and performance are part of implementation—not post-launch extras.

Future-ready architecture does not mean a no-code generator for arbitrary future departments.

# 3. Phase 1 Scope

## 3.1 Primary Navigation

About

Music

Podcast

Poetry/Prose

Inspirational Resources

Contact

## 3.2 Included Modules

| Module | Status | Core responsibility |
| --- | --- | --- |
| Homepage | Included | Approved dynamic homepage and featured content. |
| About | Included | Biography, vision, philosophy, images and timeline. |
| Music | Included | Albums, singles, lyrics, song stories, videos/embeds and streaming links. |
| Podcast | Included | Podcast/episode management, embeds and links. |
| Poetry/Prose | Included | Essays, reflections, hymns, poetry, articles and collections. |
| Inspirational Resources | Included | Ideas, observations, reflections, questions and submissions. |
| Community | Included in defined form | Curated community content; no open forum. |
| Registered Users | Included | Registration, login, verification and protected access. |
| Newsletter | Included | Subscription and management. |
| Global Search | Included | Unified search across supported content. |
| SEO | Included | Metadata, schema, sitemap, robots and canonical URLs. |
| Analytics | Included | GA4, Search Console and defined event tracking. |
| Security/Accessibility | Included | Security controls and WCAG 2.2 AA-oriented implementation. |

## 3.3 Not Included

Music store/ecommerce checkout

Merchandise store

Community forum/messaging/groups

AI recommendations

Event registration

Digital publications

Mobile application

Online courses

Custom analytics dashboard

Native live-streaming infrastructure

Drag-and-drop page builder

Automatic no-code creation of arbitrary future departments

# 4. Technical Architecture

## 4.1 Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| OS | Ubuntu Linux | Production host |
| Web | Nginx | TLS, static assets, compression, request handling |
| Application | Laravel / PHP 8.4 | Business logic, web application and future API-ready services |
| Frontend | Blade + Livewire | SEO-friendly server rendering and selective interactivity |
| Admin | Filament | Modern CMS/admin UI |
| Database | MariaDB | Relational application data |
| Cache/queues | Redis | Caching, queues, rate limiting and transient workloads |
| Search | Laravel Scout + configurable engine | Unified content search; Meilisearch may be added if justified |
| CDN/WAF | Cloudflare | CDN, DNS, security and edge features |
| Repository | GitHub | Source control and release workflow |

## 4.2 Request Flow

Visitor

-> Cloudflare

-> Nginx

-> Laravel

-> Blade / Livewire

-> Domain modules

-> Services / Policies

-> SEO / Search / Analytics

-> MariaDB / Redis / Storage

## 4.3 Modular Structure

app/

Modules/

Homepage/

About/

Music/

Podcast/

PoetryProse/

InspirationalResources/

Community/

Users/

Newsletter/

Search/

Media/

SEO/

Analytics/

Settings/

Security/

Shared/

Services/

DTOs/

Support/

Exceptions/

Rules/

## 4.4 Future API Readiness

Business workflows must be reusable outside Blade.

Use services/actions and clear domain boundaries.

Do not build a separate Express API in Phase 1 merely for theoretical future needs.

# 5. Frontend and Approved Homepage

## 5.1 Header

Logo/site identity

Navigation: About, Music, Podcast, Poetry/Prose, Inspirational Resources, Contact

Global search

Log In

Enter Here / Register

## 5.2 Hero

Headline: “Light is our nature. Love is our purpose.”

Supporting message as approved in the design

Explore Music CTA

Read Writing CTA

Watch Introduction CTA

## 5.3 Homepage Content

Join Our Community invitation

Latest Community Comments section/carousel

Join the conversation CTA

Newsletter CTA

Approved footer

The approved homepage layout is the visual source of truth for hierarchy, spacing, imagery, typography, colors and responsive behavior. It must not be redesigned without approval.

## 5.4 Frontend Rules

Semantic HTML5

Reusable Blade components

Selective Livewire

Responsive desktop/tablet/mobile layouts

No unnecessary JavaScript

Unique page title and metadata on every public page

Reserve media dimensions to avoid layout shift

# 6. CMS / Filament

The CMS must be modern, clear and easy to manage. Phase 1 does not include a drag-and-drop page builder or visual website editor.

## 6.1 CMS Areas

Dashboard

Homepage

About

Music

Podcast

Poetry/Prose

Inspirational Resources

Community content

Registered Users

Newsletter

Media Library

Navigation/settings

SEO Metadata

Analytics settings

Site Settings

## 6.2 CMS UX

Consistent forms and labels

Validation and useful error messages

Search/filter/pagination

Publish/unpublish

Draft handling where appropriate

Safe destructive-action confirmation

Role-based access

No unnecessary technical fields for normal administrators

# 7. Content Modules

## 7.1 Music

Albums and Singles are Phase 1 content types.

Each album/single automatically generates its public listening/detail page; the generated page is not a separate manual CMS record.

Listening page: artwork, description, lyrics where applicable, song story, embedded media/player where applicable, streaming links and sharing.

Album fields: title, slug, release date, description, cover artwork, track list, lyrics, embedded music videos and streaming links.

Single fields: title, artwork, description and streaming links.

Song Story fields: song reference, story text and media.

Native music store is future scope.

Native audio/video hosting is not assumed as Phase 1; external embeds/streaming remain the baseline.

## 7.2 Podcast

Phase 1 top-level navigation item.

Episode CRUD and publication status.

Fields: title, slug, description, artwork, publish date, season/episode where applicable, embed URL, streaming links and SEO metadata.

Architecture must allow future providers or native media capabilities.

## 7.3 Poetry/Prose

Essays, Reflections, Hymns, Poetry, Articles, Collections by theme.

Common fields: title, slug, body, category, tags, featured image, publish date and SEO metadata.

Collections reference published items.

## 7.4 Inspirational Resources

Space for ideas, observations, journals/questions, reflections and longer-form explorations.

Submission categories may include Idea, Reflection, Question, Suggestion and Observation.

Fields: name, email, subject, category, message and optional related album/song.

Admin: view, search, review, archive and export.

## 7.5 Community

Curated community content rather than an open forum.

Community invitation, updates, latest comments/reflections and featured content.

No forum, groups or member messaging in Phase 1.

Future concepts: reader highlights, featured reflections, monthly questions, curated conversations and community playlists.

# 8. Authentication and Registered Users

There is no paid Premium Membership, subscription checkout or membership payment gateway in the current Phase 1 scope.

| Capability | Guest / Free | Registered |
| --- | --- | --- |
| Public pages | Yes | Yes |
| Music | Yes | Yes |
| Podcast | Yes | Yes |
| Protected Poetry/Prose | No | Yes |
| Protected Inspirational Resources | No | Yes |
| Newsletter | Yes | Yes |
| Exclusive content | No | Yes |
| Downloads where enabled | No | Yes |
| Protected submissions | No | Yes |

## 8.1 Authentication

Register

Login/logout

Email verification

Password reset

Profile management

Session security

Rate limiting

## 8.2 User Dashboard

Profile

Download history where applicable

User-submitted content/comments where applicable

Protected-content access

Account/security settings

# 9. Unified Global Search

The header search provides one interface for discovering supported content.

Songs

Albums

Podcast episodes

Essays

Hymns

Reflections

Poetry

Articles

Inspirational Resources

Indexed community updates/comments where applicable

## 9.1 Results

Title

Content type

Excerpt

Featured image where applicable

URL

Pagination/incremental loading

Empty state

Safe query handling

## 9.2 Search Architecture

Laravel Scout abstraction

Database full-text search initially where suitable

Meilisearch may be introduced for typo tolerance/ranking/scale

Index on publish/update/delete events

Never index draft/private content publicly

# 10. SEO and Discoverability

SEO is a Phase 1 acceptance requirement.

## 10.1 Dynamic Metadata

Meta title

Meta description

Canonical URL

Open Graph title/description/image

Twitter/X card metadata

Robots directives

Automatic slug generation with manual override

Fallback metadata when custom values are absent

## 10.2 Structured Data

Organization

WebSite where appropriate

Article

MusicAlbum/MusicRecording where applicable

PodcastEpisode

BreadcrumbList

Valid JSON-LD generated from actual content

## 10.3 Search Engine Files

Dynamic XML sitemap

robots.txt

Canonical URL strategy

Noindex for admin/auth/private/duplicate filter pages where appropriate

## 10.4 CMS SEO Controls

Global site title

Default description

Default social image

Per-content SEO title/description

Canonical override

Social image

Authorized robots/noindex controls

# 11. Performance and Core Web Vitals

Performance must be engineered from the beginning and measured on production builds.

| Metric | Target |
| --- | --- |
| Lighthouse Performance | 85+ target on representative production pages; higher where practical |
| Accessibility | 90+ target and WCAG 2.2 AA-oriented implementation |
| SEO | 95+ target on representative public pages |
| Best Practices | 90+ target where practical |
| Core Web Vitals | Optimize LCP, CLS and INP and investigate regressions before launch |

## 11.1 Images

WebP/AVIF where appropriate

Responsive image sizes/srcset

Reserve dimensions

Lazy-load below-fold images

Prioritize the LCP image appropriately

Compress uploads

CDN/object storage where justified

## 11.2 Application

PHP OPcache

Laravel production caching

Redis

Avoid N+1

Eager loading

Database indexes

Queue non-critical work

Minimize Livewire requests

Minimize third-party scripts

## 11.3 Caching

Explicit invalidation rules

Invalidate affected caches after content updates

Never publicly cache private/user-specific responses

Use Cloudflare for suitable public/static content

# 12. Accessibility

The website will follow WCAG 2.2 AA-oriented practices.

Semantic HTML

Keyboard navigation

Visible focus states

Sufficient color contrast

Alt-text support

Accessible forms and errors

Accessible dialogs where used

Screen-reader-compatible structure

No mouse-only interaction

Responsive desktop/tablet/mobile behavior

# 13. Security

HTTPS/SSL

Secure password hashing

Email verification

CSRF protection

Input validation/output escaping

Role-based admin permissions

Login/brute-force protection

Spam protection

Secure file validation

Protected registered-user downloads

Secure sessions/cookies

Dependency updates

Scheduled backups

Recovery procedures

Basic server hardening

## 13.1 Audit

Advanced audit logging and security monitoring may be future enhancements. Phase 1 must retain sufficient operational logging for troubleshooting.

# 14. Analytics and Reporting

Google Analytics 4

Google Search Console

Newsletter conversion tracking

Registered-user conversion tracking

Music listening/streaming-link clicks

Download tracking where applicable

The CMS will store GA4 Measurement ID and Search Console verification configuration. Detailed reports remain in Google's platforms. A custom analytics dashboard is not included in Phase 1.

# 15. Newsletter

Signup forms

Email validation

Consent capture where required

Subscriber management

Export where appropriate

Conversion tracking

Unsubscribe support through the selected mailing workflow

# 16. Media, Downloads and Live Streaming

Use a consistent media abstraction for images, documents and external embeds.

Validate file type, size and destination for uploads.

Registered-only downloads must use authorization and protected storage where appropriate.

Phase 1 audio/video baseline is external embeds/streaming; native media hosting is not assumed.

Native live-streaming infrastructure is not included in Phase 1.

Future live streaming may integrate YouTube/Vimeo or dedicated streaming infrastructure without changing the core Laravel architecture.

# 17. Database and Data Model

| Domain | Representative entities |
| --- | --- |
| Users | users, profiles, roles/permissions, verification/session data |
| Music | albums, singles, tracks, lyrics, song_stories, video/embeds, streaming_links |
| Podcast | shows/podcasts, episodes, links, media/SEO fields |
| Poetry/Prose | content items, categories, tags, collections, collection_items |
| Inspirational Resources | resources, submissions, categories, review states |
| Community | updates, comments/reflections where approved |
| Newsletter | subscribers, subscription/consent state |
| Homepage | hero/configuration, featured selections |
| SEO | per-content metadata / structured fields |
| Settings | site, navigation and integration settings |

Foreign keys and indexes

Consistent primary key strategy

Timestamps/audit fields

Soft deletes where restoration is required

No unnecessary payment data in Phase 1

Passwords never stored in plaintext

# 18. Deployment and DevOps

| Component | Baseline |
| --- | --- |
| Compute | 2 vCPU / 4 GB RAM starting point; scale based on traffic |
| OS | Ubuntu Linux |
| Web | Nginx |
| PHP | 8.4 |
| Database | MariaDB |
| Cache | Redis |
| CDN/WAF | Cloudflare |
| Storage | Local/private initially or S3-compatible object storage where justified |
| TLS | HTTPS with managed certificates |

## 18.1 Deployment

Feature branch

Automated tests/static checks

Pull request/review

Merge to protected branch

Staging smoke tests where available

Production deploy

Safe migrations

Cache rebuild/clear

Post-deploy smoke test

## 18.2 Backups

Scheduled database backups

Retention policy

Off-server copy where practical

Periodic restore test

Documented recovery procedure

# 19. Testing and QA

## 19.1 Automated

Authentication/access tests

Content CRUD tests

Search tests

SEO metadata tests

Authorization/policy tests

Newsletter tests

Critical homepage/navigation tests

## 19.2 Manual

Desktop/tablet/mobile

Chrome/Firefox/Safari/Edge where available

Guest vs registered permissions

Search relevance

Forms/spam

Broken links

SEO source inspection

Structured data validation

Keyboard accessibility

Screen-reader spot checks

Lighthouse

## 19.3 Release Gate

No critical/high defects

Core journeys pass

SEO reviewed

Sitemap/robots work

Analytics verified

Backups verified

Security reviewed

Performance reviewed

# 20. Git and Claude Code Development Protocol

## 20.1 Branching

main

feature/homepage

feature/music

feature/podcast

feature/search

feature/auth

bugfix/<description>

## 20.2 Coding Rules

Strict typing where supported

Thin controllers

Services/actions for business logic

Policies for authorization

Validation on every write path

Named routes

Secrets only in environment/secret stores

No database queries in Blade

No duplicated business rules

Tests for security-sensitive changes

## 20.3 Claude Workflow

Read relevant specification section

Inspect existing code before creating files

Implement one bounded task/module

Run tests and checks

Review security/SEO/performance impact

Summarize changed files

Commit focused changes

## 20.4 Claude Must Not

Change unrelated modules

Invent Phase 1 features

Redesign approved UI

Add drag-and-drop builder

Introduce Next.js/Express into Phase 1

Add user payment processing

Commit secrets

Skip authorization/security tests

# 21. Recommended Development Sequence

| Order | Module | Primary output |
| --- | --- | --- |
| 1 | Architecture/repository | Laravel foundation, environments, module structure |
| 2 | CMS foundation | Filament, roles, settings, media |
| 3 | Authentication | Guest/registered flow |
| 4 | Homepage | Approved UI + CMS controls |
| 5 | Music | Albums, singles, lyrics, stories, embeds/links |
| 6 | Podcast | Episodes, embeds/links |
| 7 | Poetry/Prose | Content and collections |
| 8 | Inspirational Resources/Community | Submissions, curated content |
| 9 | Search | Unified indexing/results |
| 10 | Newsletter | Subscription/tracking |
| 11 | SEO | Metadata/schema/sitemap/robots |
| 12 | Analytics | GA4/Search Console/events |
| 13 | Security/accessibility | Hardening + WCAG-oriented QA |
| 14 | Performance | Caching/images/Core Web Vitals |
| 15 | QA/deployment | Regression, release, backups, handover |

# 22. Phase 1 Acceptance Criteria

Navigation matches approved menu.

Approved homepage layout is implemented responsively.

CMS manages all defined content types.

Guest/registered permissions work consistently.

No paid membership workflow exists in Phase 1.

Music, Podcast and Poetry/Prose are manageable/publishable.

Inspirational Resources and defined community interactions work.

Global search works across supported content.

Dynamic metadata and schema are generated.

Sitemap, robots and canonical URLs work.

GA4 and Search Console are configurable.

Defined conversion/click/download events are tracked.

Security and backups are configured.

Accessibility is tested.

Representative pages meet agreed Lighthouse/performance targets.

Production deployment, DNS, SSL and hardening are complete.

Source code/configuration/handover documentation is complete.

# 23. Future Scalability and Roadmap

Future readiness means the Phase 1 platform exposes clean domain boundaries and shared services; it does not mean future features are delivered now.

| Future capability | Readiness strategy | Phase 1 status |
| --- | --- | --- |
| Music Store | Reuse Music + Users + Media + SEO + future commerce module | Not included |
| Merchandise | Reuse Users, future commerce services | Not included |
| Community Forum | Community domain boundary reserved | Not included |
| Courses | Reuse Users/content/media/SEO | Not included |
| Events | Reuse Users/content/SEO | Not included |
| Digital Publications | Reuse content/media/SEO | Not included |
| AI Recommendations | Search/content index becomes future input | Not included |
| Mobile App | API-ready services | Not included |
| Future Departments | Data-driven navigation/search/SEO | Not included |
| Live Streaming | External provider integration path | Not included |

# 24. Scope Protection and Change Requests

Architectural readiness is not implementation of future functionality.

New major content models may require separate development.

Native live streaming is a separate infrastructure project.

Ecommerce/payment checkout is future scope.

Forum/messaging is future scope.

Mobile apps are future scope.

Drag-and-drop page building is excluded.

Major post-approval design changes may affect timeline/effort.

Third-party service fees are separate unless explicitly included.

Any material new requirement should be documented with its scope, dependencies, effort, timeline and cost impact before implementation.

# 25. Ownership, Handover and Documentation

Client owns source code, content, domain, database and assets as agreed.

Credentials/secrets transferred securely and never committed to Git.

Deployment and recovery notes provided.

CMS usage guidance provided for major modules.

Third-party integrations and configuration locations documented.

# 26. Final Architecture Decision

Phase 1 will use Laravel + Blade + Livewire + Filament + MariaDB + Redis + Nginx + Cloudflare. Next.js and Express.js are intentionally excluded from the Phase 1 architecture.

The architecture is selected because the platform is content-driven, CMS-heavy, SEO-sensitive and does not currently require a complex client-side application. Future ecommerce, courses, community, AI, mobile/API and additional creative departments can be introduced as additional Laravel modules.

SEO and performance are outcomes to be engineered and tested. Laravel does not automatically guarantee a Lighthouse score; the implementation must achieve the targets through server rendering, optimized queries, caching, image optimization, CDN delivery, accessibility practices and production testing.